## Slide 1
  Test Execution Technique
LEVEL – LEARNER
  Test Execution Types - ETL Agile Testing

## Slide 2
Indumathi Ravinathan (164046), Chandraprabu D (273372)
Indumathi: 7+ years of experience in Data Warehousing domain, Chandraprabu: 9+ years of experience in IT industry with DW domain
V1.0 3/23/2015

## Slide 3
Icons Used
Questions
Demonstration
Hands-on Exercise
Coding Standards
A Welcome Break
Tools
Reference
Test Your Understanding
Contacts

## Slide 4: ETL Agile Testing: Overview
Introduction:
The topics to be covered in this document are:
    Testing approach followed in ETL Agile Projects
    Sprint Cycle
    Parties involved in an Agile Project
    Events
    Case Study
    Tools used in Agile Projects

## Slide 5: ETL Agile Testing: Objectives
After completing this session, you will be able to:
  Articulate the key roles, objectives, and events in an Agile Project with Scrum.
  Be proficient with terminologies and tools related with Agile Testing.
  Become familiar about the tool used for Project Management.
  Get to know about the Data Validation.

## Slide 6: Agile Testing
Agile Testing involves all members of a cross-functional team, with special expertise contributed by testers.
Agile Model is a conceptual framework for software development.
Requirements evolve through collaboration between the customer and self-organizing teams and agile aligns development with customer needs.
Agile development practices include:
  Frequent releases
  Ongoing testing
  Customer and stakeholder participation throughout the development process
  Co-ownership of code
  Pair-programming
Agile principles include:
  Commitment to timely and ongoing software deliveries
  Changing requirements
  Simplicity in approach
  Sustainable development cycles

## Slide 7: Advantages of Agile Testing
Quick and Regular Feedback
  In conventional SDLC, only during the acceptance testing, the Business team gets to know the product development. Whereas in Agile Testing, they are involved and continuous feedback shortens the feedback response time and the cost involved in fixing is also less.
Less Documentation
  Instead of very lengthy documentation, agile testers use reusable checklist and minimum test documents focus on the essence of the product quality rather than detailed documentation.
Test Driven
  Instead of very lengthy documentation, agile testers use reusable checklist and focus on the essence of the test rather than the incidental details.
Improve Time-to-Market
  Allowing Product Management to reprioritize the features and ensure the best product will be delivered in time with all the new features.

## Slide 8: Sprint - The Scrum Process
A sprint (or iteration) is the basic unit of development in Scrum.
The sprint is a "timeboxed" effort, it is restricted to a specific duration.
The duration is fixed in advance for each sprint and is normally between one week and one month, although two weeks is typical.
Each sprint is started by a planning meeting.
Define a sprint backlog where the tasks for the sprint are identified and an estimated commitment for the sprint goal is made.
Each sprint is ended by a sprint review-and-retrospective meeting, where the progress is reviewed and shown to stakeholders and improving lessons for the next sprints are identified.
Scrum emphasizes working product at the end of the Sprint; this means a system that is integrated, fully tested and end-user documented.

## Slide 9: Parties Involved and Events

## Slide 10: Scrum Team
Product Owner
  The person responsible for maintaining the Product Backlog and ensuring the value of the work which the Development Team does.
Scrum Master
  The person responsible for the Scrum process, making sure it is used correctly and maximizing its benefits.
Development Team
  A cross-functional group of people responsible for delivering potentially shippable increments of Product at the end of every Sprint.
Testing Team
  The role of a tester in an Agile environment goes beyond “just testing” and logging bugs. It is more like working as part of a development team and working closely with the product owner. The tester works with everyone in the team in order to improve and build quality into the product as early as possible.

## Slide 11: Role of ETL Tester in Agile
Ensure that project or sprint requirements are clear, measurable, and testable.
Determine what information needs to be automatically logged to troubleshoot any defects.
Prepare a project specific test strategy and determine which QA steps are going to be required and at which project stages.
Determine acceptable defect thresholds and work out classification system for defect severity and specify guidelines for defect reporting.
Specify, arrange, and prepare test environment and test data.
Establish processes for defect tracking, communication, and resolution.
Supply all the relevant information to form project schedule, work break down structure, and resource plan.
Write test scripts.
Mock up test data and get sign off from SME and stakeholders.

## Slide 12: Sprint Review and Retrospective
At the end of a sprint cycle, two meetings are held: the "Sprint Review Meeting" and the "Sprint Retrospective".
At the Sprint Review Meeting:
  Review the work that was completed and the planned work that was not completed.
  Present the completed work to the stakeholders.
  Incomplete work cannot be demonstrated.
  Four-hour time limit.

## Slide 13: Test Your Understanding
Answer the following questions based on your understanding of this session:
What is Agile Testing?
What are the various components of Agile development practice?
What are the various advantages of Agile Testing?
What is the role of ETL Tester in Agile Testing?

## Slide 14: Summary
In this session, you should have learned:
Agile Testing involves all members of a cross-functional team, with special expertise contributed by testers.
Agile Model is a conceptual framework for software development.
Different advantages of Agile Testing are: Quick and Regular Feedback, Less Documentation, Test Driven, and Improve Time-to-Market.
A sprint (or iteration) is the basic unit of development in Scrum.
Scrum Team involves Product Owner, Scrum Master, Development Team, and Testing Team.
Role of ETL Tester in Agile includes:
  Ensure that project or sprint requirements are clear, measurable, and testable.
  Determine what information needs to be automatically logged to troubleshoot any defects.
  Prepare a project specific test strategy and determine which QA steps are going to be required and at which project stages.

## Slide 15: Source
Agile Methodology for Data Warehouse and Data Integration Projects: White Paper
Agile Best Practices for Data Warehousing (DW)/Business Intelligence (BI) Projects: Article
Wikipedia
Disclaimer: Parts of the content of this course is based on the materials available from the Web sites and books listed above. The materials that can be accessed from linked sites are not maintained by Cognizant Academy and we are not responsible for the contents thereof. All trademarks, service marks, and trade names in this course are the marks of the respective owner(s).

## Slide 16
  You have successfully completed ETL Agile Testing